## Slide 1: PAAC North Shore Extension: Final Presentation
On Track Trainwreck

## Slide 2: Work Schedule
Individual hours
  Sarah Bunke
    Estimated: 60
    Actual: 80
  Nicholas Schnur
    Estimated: 45
    Actual: 70
  Keith Payne
    Estimated: 65
    Actual: 95
  Meyling Taing
    Estimated: 70
    Actual: 90
  Brandon Bock
    Estimated: 42
    Actual: 60
Group
  Estimated 282
  Actual: 395

## Slide 3: Bug Count Last Four Weeks
CTC: 9
Track Controller: 15
Train Controller: 7
Track Model: 12
Train Model: 13
Total: 56

## Slide 4: Biggest Lesson Learned
Besides the obvious of starting the coding part earlier, we realize now communication is the key to success. The smallest difference in expectations of other team members can lead to hours of refactoring.

## Slide 5: What We Would Do Differently
We would try to figure out as early as possible what each member needed from the others so that everyone was on the same page.
Write code little by little and test each chunk before moving forward
We would definitely have a better understanding of what was desired from the documentation the second time around